Project Progress Log – Family Password Manager

| Date | Task | Completed By | Status |
| --- | --- | --- | --- |
| 26 Feb 2026 | Project topic decided | Team | Completed |
| 1 March 2026 | System design and planning | Team | Completed |
| 5 March 2026 | GitHub repository created | Sameer | Completed |
| 10 March 2026 | Data structure implementation started | Oak | In Progress |
| 12 March 2026 | Frontend development started | Dipsan | In Progress |
| 17 March 2026 | Backend & frontend reviewed | Team | Completed |
| 17 March 2026 | Tester (Vyshu) joined the team | Team | Completed |
| 20 March 2026 | Testing tools decided (MSTest/NUnit) | Team | Completed |
| 24 March 2026 | Integration of system components started | Team | In Progress |
| 30 March 2026 | Bug fixing and testing | Team | In Progress |
| 5 April 2026 | Final testing and review | Team | Pending |
| 8 April 2026 | Report and video completion | Team | Pending |

Overall Progress:

The project has progressed steadily according to the planned schedule. Core functionalities including backend, frontend, and database integration have been completed. Testing and final refinements are ongoing, and the team is on track to meet the submission deadline.

Current Status:

Final phase – testing, documentation, and submission preparation.